The project manager's guide to Manifest Done-ness

Shelving indefinitely is a symptom of failed processes; fix them
Build boldly and iterate gladly
A good prototype can and should become the finished product
Specify just in time
Expect to nag and be nagged
Turn anticipating the next feature into a motivation for completing the current one
A bug on a closed feature is itself a new feature
Always plan for and have a vision for the next phase
Everyone commits to keeping features moving towards completion
Terminate bad features with a glad heart
Be ruthless about what the project doesn't need
Celebrate every "done" equally
Pushing the project forward, feature by feature, is everything

bit.ly/manifest-doneness